FITYA  —  School of Computer Science & Information Technology

Department of Software Engineering & Distributed Systems  |  Academic Year 2025–2026

◆  INTERNSHIP REPORT  ◆

SchoolHub

School Management System

PROJECT TITLE
Design & Development of a Full-Stack School Management Platform
RESTful API  ·  Web Admin Dashboard  ·  Parent Mobile App

| Developed by | Moumen MHT |
| --- | --- |
| School | FITYA – School of Computer Science & IT |
| Academic Year | 2025 – 2026 |
| Internship Duration | February 2026 – June 2026 (4 months) |
| Supervisor | FITYA – Computer Science Department |
| Backend Technology | Laravel 12 / PHP 8.3 |
| Frontend Technology | Vue.js 3 + TypeScript |
| Mobile Technology | Flutter 3 / Dart 3.12 |

ACKNOWLEDGEMENTS

I would like to express my sincere gratitude to the entire academic team at FITYA for the quality of the training provided throughout my studies.

My warmest thanks go to my internship supervisor for his valuable guidance, availability, and constant support throughout the development of this project.

I also thank all individuals who contributed, directly or indirectly, to the completion of this work, including the future end-users who participated in the requirements-gathering interviews.

ABSTRACT

This report presents the work carried out during a final-year internship focused on the design and development of SchoolHub, a comprehensive school management platform. The system consists of three main components: a RESTful API built with Laravel 12, a web administration dashboard developed with Vue.js 3 and TypeScript, and a Flutter mobile application for parents and teachers. The platform covers all operational needs of a school: student and teacher management, class organisation, academic grading, attendance tracking, financial contract management, and intelligent schedule generation. The architecture follows an MVC/REST pattern with strict separation of concerns, role-based access control (RBAC) across 7 user roles, and dedicated interfaces per actor type.

Keywords: School Management System, REST API, Laravel, Vue.js, Flutter, RBAC, Mobile, UML, Relational Database

TABLE OF CONTENTS

I.  General Introduction

1. Context & Background

2. Problem Statement

3. Project Objectives

II.  Requirements Analysis

1. System Actors

2. Functional Requirements

3. Non-Functional Requirements

III.  System Design & Conception

1. Global Architecture

2. Use Case Diagrams

3. Class Diagram (Domain Model)

4. Database Schema

5. Activity Diagrams

6. Sequence Diagrams

7. WBS & Project Planning

IV.  Implementation – Backend API (Laravel 12)

1. Project Structure

2. Authentication & RBAC

3. API Modules & Key Endpoints

4. Payment System

5. Schedule Generator Algorithm

V.  Implementation – Web Dashboard (Vue.js 3)

VI.  Implementation – Mobile App (Flutter)

VII.  Testing & Validation

VIII.  Conclusion & Future Work

References

I.  GENERAL INTRODUCTION

1. Context & Background

This report documents the work carried out during a final-year internship at FITYA School of Information Technology between February and June 2026. The internship project, named SchoolHub, addresses a real-world need faced by many educational institutions: the absence of a unified, digital management system that covers all administrative and pedagogical operations.

SchoolHub is a production-ready, multi-platform school management system composed of three tightly integrated components: a RESTful backend API built with Laravel 12, a Vue.js 3 web administration dashboard, and a Flutter cross-platform mobile application for parents and teachers.

2. Problem Statement

Many schools still rely on fragmented tools — Excel spreadsheets for grades, paper attendance registers, physical letters for payment notices, and zero digital communication between parents, teachers, and administrators. This fragmentation leads to:

Significant time loss for administrative staff due to manual data entry and cross-referencing;

Errors and inconsistencies in grades, attendance records, and payment tracking;

Lack of real-time visibility for parents into their children's academic progress;

Inability to generate analytics reports or detect performance trends.

Core Question: How to design and implement a unified digital platform that covers the full school management lifecycle, while remaining accessible to all actors (administration, teachers, parents) from any device?

3. Project Objectives

The primary objectives of this internship project are:

Build a robust RESTful API with Laravel 12 as the central business logic layer;

Develop a complete web administration dashboard with Vue.js 3 and TypeScript;

Create a cross-platform Flutter mobile application for parents and teachers;

Implement a Role-Based Access Control (RBAC) system with 7 distinct roles;

Cover all core modules: students, teachers, classes, grades, attendance, payments, schedules;

Develop an intelligent automatic schedule generator with constraint satisfaction;

Ensure security, performance, and code maintainability through industry best practices.

II.  REQUIREMENTS ANALYSIS

1. System Actors

| Actor | Role | Primary Interface | Access Level |
| --- | --- | --- | --- |
| Administrator | Full system management | Web Dashboard | Full access |
| Director | Global supervision & reports | Web Dashboard | Read-only global |
| Supervisor | Level-specific class supervision | Web | Own level access |
| Teacher | Enter grades & attendance | Web & Mobile | Own classes only |
| Parent | Monitor child's academic progress | Mobile App | Own children only |
| Secretariat | Daily administrative tasks | Web | Partial admin access |
| Accountant | Financial management | Web | Financial module only |

2. Functional Requirements

Functional requirements were gathered through stakeholder interviews and analysed as user stories, grouped into eight functional modules:

▸  User & Auth Management

Multi-role account creation & activation

Token-based authentication per role

Password management & RBAC enforcement

Data visibility restricted by assigned level for Directors and Supervisors

▸  Student Management

Full student profile (personal & medical)

Class assignment & parent linking

Unique student code generation

Students assignments tracking

▸  Teacher Management

Teacher profiles with specialisations

Weekly availability management

Contract type & workload tracking

Teacher assignments distribution

▸  Classes & Subjects

Levels management and Multi-level class organisation

Class–Subject–Teacher pivot assignments

Subject coefficients per level

▸  Grading & Report Cards

Multiple exam types with bulk entry

Weighted average computation

Class ranking & report cards

Comprehensive grades report generation

▸  Attendance Tracking

Session-level daily tracking

Statuses: present / absent / late / excused

Per-student & per-class statistics

▸  Payments & Contracts

Fee configuration by admin

Parent–school contract with auto-billing

Partial payments, advances, refunds

▸  Schedule Management

Automatic constraint-based generation

Manual conflict detection

Weekly view per class / teacher

3. Non-Functional Requirements

Security: Token-based auth (Laravel Sanctum), bcrypt password hashing, SQL injection prevention via Eloquent ORM, CSRF protection, input validation via FormRequests.

Performance: Paginated responses, optimised DB indexes on critical columns, API responses under 200 ms for standard queries.

Maintainability: PSR-12 coding standards, separation of concerns (Controllers / Services / Models), 100 KB+ of Markdown documentation.

Portability: API compatible with SQLite, MySQL, and PostgreSQL; mobile app targets Android and iOS.

Multi-language: Mobile app supports Arabic (RTL), French, and English.

III.  SYSTEM DESIGN & CONCEPTION

1. Global Architecture

SchoolHub follows a 3-Tier architecture with a strict separation between presentation (Web/Mobile clients), business logic (REST API), and data persistence (relational database).

| Tier | Component | Technology Stack |
| --- | --- | --- |
| Presentation | Web Admin Dashboard | Vue.js 3.4, TypeScript 5.7, PrimeVue 4, Vite 5, Chart.js |
| Presentation | Mobile Application | Flutter 3.x, Dart 3.12, Provider, Dio, FL Chart |
| Business Logic | REST API Server | Laravel 12, PHP 8.3, Laravel Sanctum, Eloquent ORM |
| Data Persistence | Relational Database | SQLite / MySQL / PostgreSQL — 48 migrations, 26 models |

2. Use Case Diagrams

The following diagrams describe the interactions between each system actor and the platform's functionalities. They were derived from the requirements analysis and stakeholder interviews.

Use Case Diagram — Administrator

◆ Administrator Use Cases

  ┌──────────────────────────────────────────────────────┐
  │                  <<System>> SchoolHub                 │
  │                                                        │
  │   ○ Manage Users (Create / Update / Deactivate)       │
  │   ○ Manage Students                                   │  ←──  [Administrator]
  │   ○ Manage Teachers & Availability                    │
  │   ○ Manage Classes, Levels & Subjects                 │
  │   ○ Generate Automatic Schedules                      │
  │   ○ Configure Academic Year Fees                      │
  │   ○ Create & Manage Contracts                         │
  │   ○ Process Payments & View Financial Reports         │
  │   ○ View Dashboard Analytics & KPIs                  │
  │   ○ Manage Supervisor / Secretariat Accounts         │
  └──────────────────────────────────────────────────────┘

Figure 1: Use Case Diagram — Administrator actor

Use Case Diagram — Teacher & Parent

◆ Teacher & Parent Use Cases

  ┌────────────────────────────────┐   ┌────────────────────────────────┐
  │    <<Actor>> Teacher            │   │     <<Actor>> Parent            │
  ├────────────────────────────────┤   ├────────────────────────────────┤
  │ ○ View My Assigned Classes     │   │ ○ View My Children              │
  │ ○ Enter Grades (single/bulk)   │   │ ○ View Child's Grades/ReportCard│
  │ ○ Create & Manage Assignments  │   │ ○ View & Download Assignments   │
  │ ○ Mark Attendance for Session  │   │ ○ View Attendance History       │
  │ ○ View My Weekly Schedule      │   │ ○ View Payment Status/Contract  │
  │ ○ View Class Rankings          │   │ ○ View Child's Timetable        │
  │ ○ View My Students             │   │ ○ Change Language & Theme       │
  └────────────────────────────────┘   └────────────────────────────────┘

Figure 2: Use Case Diagrams — Teacher and Parent actors

3. Class Diagram (Domain Model)

The following class diagram illustrates the 16 core domain entities and their relationships, derived directly from the 26 Eloquent models defined in the Laravel backend. Key attributes and methods are listed for each entity.

◆ UML Class Diagram — Core Domain Model

  ┌──────────────┐       ┌────────────────┐      ┌────────────────┐
  │     User      │ 1   1 │    Teacher      │      │  ParentModel   │
  ├──────────────┤ ──────>├────────────────┤      ├────────────────┤
  │+id: int       │       │+id: int         │  1   │+id: int        │
  │+username: str │       │+user_id: int    │ ──── │+user_id: int   │
  │+email: str    │       │+first_name: str │      │+first_name:str │
  │+role: enum    │       │+specialization  │      │+phone: str     │
  │+is_active:bool│       │+contract_type   │      │+cin: str       │
  ├──────────────┤       │+weekly_hours    │      ├────────────────┤
  │+login()       │       ├────────────────┤      │+hasAccount()   │
  │+changePass()  │       │+getFullName()  │      └───────┬────────┘
  └──────────────┘       │+canTeachSubj() │              │ 1
                          └───────┬────────┘              │ *
                                  │ 1              ┌──────v─────────┐
                                  │ *              │    Student      │
  ┌───────────────────────────────v──┐             ├────────────────┤
  │      ClassSubjectTeacher          │             │+id: int        │
  ├───────────────────────────────────┤    * ──── 1 │+class_id: int  │
  │+class_id: int                     │             │+parent_id: int │
  │+teacher_id: int                   │             │+code: str      │
  │+subject_id: int                   │             │+gender: enum   │
  │+coefficient: decimal              │             │+is_active: bool│
  └────────┬──────────────┬───────────┘             ├────────────────┤
           │ *            │ 1                        │+getFullName()  │
           │              │                          └────┬────┬──────┘
    ┌──────v──┐    ┌──────v────────┐                     │ 1  │ 1
    │ Schedule│    │  SchoolClass  │                      │ *  │ *
    ├─────────┤    ├───────────────┤               ┌──────v┐  ┌v──────────┐
    │+day     │    │+name: str     │               │ Grade │  │Attendance │
    │+start   │    │+level_id: int │               ├───────┤  ├───────────┤
    │+end_time│    │+academic_year │               │+exam  │  │+date      │
    │+room    │    │+capacity: int │               │+grade │  │+status    │
    └─────────┘    └──────┬────────┘               │+comm  │  │+reason    │
                          │ 1                       └───────┘  └───────────┘
  ┌────────────────────── │ *                                              
  │     Contract           │                        ┌───────────────────┐  
  ├───────────────────────┐└─── belongsTo Level     │       Exam         │  
  │+parent_id: int        │                         ├───────────────────┤  
  │+contract_number: str  │     ┌──────────────┐    │+title: str        │  
  │+total_fees: decimal   │ 1 * │     Bill     │    │+exam_type: enum   │  
  │+monthly_amount        │────>├──────────────┤    │+max_grade: decimal│  
  │+status: enum          │     │+month_year   │    │+subject_id: int   │  
  └───────────────────────┘     │+amount_due   │    └───────────────────┘  
           │ 1 * Payment         │+status: enum │                           
           v                    └──────────────┘                           
  ┌─────────────────┐                                                      
  │    Payment       │                                                      
  ├─────────────────┤ 1 * PaymentAllocation ──> Bill                       
  │+amount: decimal  │                                                      
  │+payment_type     │                                                      
  │+paid_date        │                                                      
  └─────────────────┘

Figure 3: UML Class Diagram — Core domain model (16 entities, key attributes, relationships)

4. Database Schema

The relational database contains 48 migration files and 26 core tables. The table below details the primary tables, their key columns, and foreign key relationships.

| Table | Key Columns | Foreign Keys | Notes |
| --- | --- | --- | --- |
| users | id, username, email, role, is_active | — | Roles: admin, teacher, parent, supervisor, secretariat, accountant, director |
| teachers | id, user_id, first_name, specialization, salary, weekly_hours | user_id → users | Hidden: salary, cin |
| parents | id, user_id, first_name, phone, cin, profession | user_id → users | Can exist without user account |
| levels | id, name, description | — | Grade levels e.g. Grade 6, Grade 7 |
| classes | id, name, level_id, academic_year, capacity, main_teacher_id | level_id, main_teacher_id | Central pivot of academic structure |
| students | id, class_id, parent_id, code, gender, birth_date, is_active | class_id, parent_id | Unique student code auto-generated |
| subjects | id, name, code, description | — | Mathematics, Physics, French, etc. |
| class_subject_teacher | id, class_id, teacher_id, subject_id, coefficient | class_id, teacher_id, subject_id | CENTRAL PIVOT — basis for all academic data |
| schedules | id, class_subject_teacher_id, day, start_time, end_time, room | class_subject_teacher_id | day: monday–saturday enum |
| exams | id, title, exam_type, max_grade, exam_date, subject_id | subject_id, teacher_id | Types: Quiz, Midterm, Final, Assignment |
| grades | id, student_id, exam_id, grade, comment | student_id, exam_id | Grade normalised /20 via percentage helper |
| attendances | id, student_id, schedule_id, date, status, reason | student_id, schedule_id | status: present/absent/late/excused |
| contracts | id, parent_id, contract_number, total_fees, monthly_amount, status | parent_id | Auto contract number: CNT-YYYY-XXXXXX |
| bills | id, contract_id, month_year, amount_due, amount_paid, status | contract_id | Auto-generated per contract month |
| payments | id, contract_id, amount, payment_type, paid_date | contract_id | Types: cash, card, bank_transfer, refund |
| payment_allocations | id, payment_id, bill_id, amount | payment_id, bill_id | Audit trail: maps payments to bills |

Key Design Decision: The class_subject_teacher pivot table is the backbone of the academic system — it links a class, a subject, and a teacher for a given academic year. All schedules, grades (via exams), and attendance records trace back to this pivot.

5. Activity Diagrams

Activity Diagram 1 — Automatic Schedule Generation

The schedule generator resolves a constraint-satisfaction optimisation problem. It assigns teaching sessions to time slots while respecting hard constraints and optimising soft preferences through a scoring function.

◆ Activity Diagram — Schedule Generation Algorithm

  [START] ──► Fetch all ClassSubjectTeacher assignments
           │
           ▼
        Sort by: teacher contract type, then subject coefficient DESC
           │
           ▼
    ┌─── More assignments? ────────────── No ───► [END – Save or Preview]
    │ Yes
    ▼
  Get next assignment demand
    │
    ├── [Sport subject & 2h required?] ──Yes──► Search 2 consecutive slots
    │                                               │
    │                               Found ◄─────────┤──► Not found ──► UNFILLED
    │                                │               │     (diagnoseReason)
    │                           Allocate 2h          │
    │                                                 ◄──────────────────┘
    ├── [Regular subject]
    │
    ▼
  Evaluate all days & slots via findBestSlotForDemand()
    │
    ├── HARD CONSTRAINTS (must ALL pass):
    │     ✗ Teacher already booked in this slot
    │     ✗ Class already booked in this slot
    │     ✗ Outside teacher availability hours
    │     ✗ Class has reached 7 sessions today
    │     ✗ Internal timetable gap created
    │
    ├── SOFT SCORING (if constraints pass):
    │     +50  Important subject scheduled in morning (slots 1–4)
    │     -20  Important subject scheduled in afternoon
    │     +10  Permanent teacher under 4h today
    │     -40  Permanent teacher at 6h+ today
    │     -30  Contract teacher at 6h+ today
    │
    ├── Best slot found? ──Yes──► Allocate session
    │                                      │
    └── No ──► Fallback mode ─── Found ───┘
                 (relax "important subject"  │
                  daily-limit constraint)    │
               Not found ──► UNFILLED ──────┘
                         (diagnoseUnfilledReason)

Figure 4: Activity Diagram — Automatic Schedule Generation Algorithm with hard constraints and soft scoring

Activity Diagram 2 — Payment Processing & Bill Allocation

◆ Activity Diagram — Payment Processing

  [START] ─► Admin submits payment {contract_id, amount, payment_type}
         │
         ▼
     Validate request via FormRequest
         │
    ┌────┴────┐
    │ Contract │──Not found──► Return 404 "Contract not found"
    │  active? │
    └────┬─────┘
         │ Yes
         ▼
   Create Payment record (status = "completed")
         │
         ▼
   Fetch unpaid Bills ordered by due_date ASC
         │
         ▼
   Set remaining = payment.amount
         │
    ┌─────┴──────────────────────────────────────────┐
    │  remaining > 0  AND  unpaid bills exist?         │
    └─────┬──────────────────────────────────────────┘
          │ Yes                        │ No
          ▼                            ▼
   Take next unpaid bill         Overpayment? ──Yes──► Store in contract.balance
          │                            │                (credit for future use)
   ┌──────┴──────┐                    │
   │remaining >=  │                    ▼
   │bill.balance? │         Update contract totals
   └──┬───────┬───┘         (paid_amount, remaining_amount)
      │ Yes   │ No                    │
      ▼       ▼               [END – Return receipt with allocations]
 Bill=PAID  Bill=PARTIAL
 Set fully  Set partial
   paid      paid amt
      │       │
      └──┬────┘
         ▼
  Create PaymentAllocation record
  remaining -= bill amount paid
         │
         └──────────────────────────► Loop back

Figure 5: Activity Diagram — Payment Processing & Automatic Bill Allocation Engine

Activity Diagram 3 — Contract Creation

◆ Activity Diagram — Contract Creation & Auto-Billing

  [START] ─► Admin selects parent + fee_ids for academic year
         │
         ▼
   Calculate total_fees from selected fee records
         │
    ┌─────┴─────┐
    │  Discount  │──Yes──► Apply discount (percentage OR fixed amount)
    │  applied?  │                │
    └─────┬──────┘        ◄───────┘
          │ No
          ▼
   Compute monthly_amount = final_total / num_months
         │
         ▼
   Create Contract record + unique contract_number (CNT-YYYY-XXXXXX)
         │
         ▼
   Create parents_fees junction records
         │
         ▼
   ┌─────────────────────────────────────────────┐
   │  For each month from start_date to end_date  │
   │  (typically September → June = 10 months)    │
   └─────┬───────────────────────────────────────┘
         │ For each month
         ▼
   Generate Bill record {month_year, amount_due, due_date, status=pending}
         │
         └──────────────► Repeat for all months
         │ Done
         ▼
   [END – Return contract + list of 10 generated bills]

Figure 6: Activity Diagram — Contract Creation and Automatic Monthly Bill Generation

6. Sequence Diagrams

Sequence Diagram 1 — User Authentication Flow

This diagram illustrates the complete authentication flow from credential submission to role-specific routing, including error cases for inactive accounts and invalid credentials.

◆ Sequence Diagram — Authentication Flow

   User        Client         Laravel API       Sanctum Auth     Database
    │              │                │                  │              │
    │ Enter        │                │                  │              │
    │ credentials  │                │                  │              │
    │─────────────>│                │                  │              │
    │              │ POST /api/login │                  │              │
    │              │ {email,pass}   │                  │              │
    │              │───────────────>│                  │              │
    │              │                │── Query user ───────────────────>│
    │              │                │<── User record ─────────────────│
    │              │                │                  │              │
    │          [User not found] ────┤                  │              │
    │              │<── 401 "Invalid│                  │              │
    │              │    credentials"│                  │              │
    │              │                │                  │              │
    │          [User inactive] ─────┤                  │              │
    │              │<── 403 "Account│                  │              │
    │              │    deactivated"│                  │              │
    │              │                │                  │              │
    │          [Valid credentials] ─┤                  │              │
    │              │                │── bcrypt verify ─>│              │
    │              │                │<── Password OK ──│              │
    │              │                │── Create token ──>│              │
    │              │                │<── Bearer token ─│              │
    │              │                │── Log token ───────────────────>│
    │              │<── 200 {token, │                  │              │
    │              │    user,role}  │                  │              │
    │              │ Store token    │                  │              │
    │              │ (localStorage/ │                  │              │
    │              │  SecureStorage)│                  │              │
    │<── Redirect  │                │                  │              │
    │   to role    │                │                  │              │
    │   dashboard  │                │                  │              │

Figure 7: Sequence Diagram — User Authentication with Laravel Sanctum

Sequence Diagram 2 — Teacher Submits Grades (Bulk)

◆ Sequence Diagram — Bulk Grade Submission

  Teacher      Web Dashboard      Laravel API    Middleware     Database
    │                │                 │              │              │
    │ Navigate to    │                 │              │              │
    │ My Classes     │                 │              │              │
    │───────────────>│                 │              │              │
    │                │ GET /api/teacher │              │              │
    │                │ /classes        │              │              │
    │                │ Bearer {token}  │              │              │
    │                │────────────────>│              │              │
    │                │                 │ check role   │              │
    │                │                 │ = teacher ✓  │              │
    │                │                 │─────────────>│              │
    │                │                 │── Query classes──────────────>│
    │                │<── class list ──│              │              │
    │<── Display ────│                 │              │              │
    │                │                 │              │              │
    │ Fill grade     │                 │              │              │
    │ form for       │                 │              │              │
    │ all students   │                 │              │              │
    │───────────────>│                 │              │              │
    │                │ POST /api/grades │              │              │
    │                │ /bulk           │              │              │
    │                │ {grades:[...]}  │              │              │
    │                │────────────────>│              │              │
    │                │                 │ check role   │              │
    │                │                 │ in [teacher  │              │
    │                │                 │  admin] ✓   │              │
    │                │                 │─────────────>│              │
    │            [Validation fails]────┤              │              │
    │                │<── 422 {errors} │              │              │
    │<── Show errors─│                 │              │              │
    │            [Validation passes]───┤              │              │
    │                │                 │── Bulk insert───────────────>│
    │                │                 │<── N records ────────────────│
    │                │<── 201 {count:N}│              │              │
    │<── "Grades     │                 │              │              │
    │   saved ✓"     │                 │              │              │

Figure 8: Sequence Diagram — Teacher bulk grade submission with RBAC enforcement

Sequence Diagram 3 — Parent Views Child's Report Card

◆ Sequence Diagram — Parent Report Card Access

  Parent     Flutter App     Laravel API    Middleware      Database
    │              │               │              │              │
    │ Open "My     │               │              │              │
    │ Children"    │               │              │              │
    │─────────────>│               │              │              │
    │              │ GET /api/parent│              │              │
    │              │ /students     │              │              │
    │              │ Bearer{token} │              │              │
    │              │──────────────>│              │              │
    │              │               │ verify role  │              │
    │              │               │ = parent ✓  │              │
    │              │               │─────────────>│              │
    │              │               │── WHERE parent_id = auth ──>│
    │              │<── [{children}│              │              │
    │<── Children  │               │              │              │
    │   list shown │               │              │              │
    │              │               │              │              │
    │ Tap child    │               │              │              │
    │ name         │               │              │              │
    │─────────────>│               │              │              │
    │              │ GET /api/parent│              │              │
    │              │ /students/{id}│              │              │
    │              │ /report-card  │              │              │
    │              │──────────────>│              │              │
    │              │               │ verify       │              │
    │              │               │ ownership:   │              │
    │              │               │ student.     │              │
    │              │               │ parent_id == │              │
    │              │               │ auth.parent  │              │
    │         [Not owner] ─────────┤              │              │
    │              │<── 403 Forb.  │              │              │
    │         [Owner confirmed] ───┤              │              │
    │              │               │── Aggregate grades ─────────>│
    │              │               │── Calculate weighted avg ───>│
    │              │               │── Compute class ranking ────>│
    │              │               │<── Report card data ─────────│
    │              │<── 200 {report│              │              │
    │              │    card data} │              │              │
    │              │ Render with   │              │              │
    │              │ FL Chart      │              │              │
    │<── Report    │               │              │              │
    │   card shown │               │              │              │

Figure 9: Sequence Diagram — Parent accesses child's report card with ownership verification

Sequence Diagram 4 — Admin Processes a Payment

◆ Sequence Diagram — Admin Payment Processing

  Admin       Web Dashboard    Laravel API   PaymentService    Database
    │               │               │               │              │
    │ Enter payment │               │               │              │
    │ amount for    │               │               │              │
    │ contract      │               │               │              │
    │──────────────>│               │               │              │
    │               │ POST /api/    │               │              │
    │               │ payments      │               │              │
    │               │ {contract_id, │               │              │
    │               │  amount,type} │               │              │
    │               │──────────────>│               │              │
    │               │               │ FormRequest   │              │
    │               │               │ validation    │              │
    │               │               │── Fetch contract + bills ───>│
    │               │               │<── Contract & unpaid bills───│
    │               │               │               │              │
    │               │               │─ allocate() ─>│              │
    │               │               │               │ Loop: for each│
    │               │               │               │ unpaid bill  │
    │               │               │               │─ Update bill >│
    │               │               │               │─ Insert alloc>│
    │               │               │               │<─ OK ─────────│
    │               │               │               │ [overpayment?]│
    │               │               │               │─ Update balance>│
    │               │               │<─ Done ───────│              │
    │               │               │─ Update contract totals ────>│
    │               │<── 201 {      │               │              │
    │               │  payment,     │               │              │
    │               │  allocations} │               │              │
    │<── Receipt    │               │               │              │
    │   with bill   │               │               │              │
    │   breakdown   │               │               │              │

Figure 10: Sequence Diagram — Admin payment with automatic PaymentService allocation

7. WBS & Project Planning

The project was structured into 5 major phases following the Work Breakdown Structure (WBS) methodology. The Gantt chart managed with GanttPRO shows the temporal distribution of tasks across the 4-month internship period.

| Phase | Key Deliverables | Duration |
| --- | --- | --- |
| 1 – Planning & Design | Requirements analysis, system architecture, DB design, UI mockups, WBS & PMP | 2 weeks |
| 2 – Backend (Laravel) | Environment setup, Eloquent models, controllers, authentication, RBAC, unit tests | 6 weeks |
| 3 – Frontend (Vue.js) | Reusable components, CRUD views, API integration, responsive design, i18n | 5 weeks |
| 4 – Integration & Testing | End-to-end tests, security audit, performance optimisation, test server deployment | 2 weeks |
| 5 – Documentation | User guides, technical docs, internship report, demo preparation | 1 week |

Figure 11: Work Breakdown Structure (WBS) — SchoolHub project decomposed into 5 phases

Figure 12: Gantt Chart (GanttPRO) — Full timeline Feb–Jun 2026. Red bars = critical path tasks

IV.  IMPLEMENTATION – BACKEND API (LARAVEL 12)

1. Project Structure

API/
├── app/
│   ├── Http/Controllers/    (18 controllers)
│   ├── Models/              (26 Eloquent models)
│   ├── Services/            (business logic layer)
│   └── Observers/
├── database/
│   ├── migrations/          (48 migration files)
│   ├── seeders/
│   └── factories/
├── routes/
│   └── api.php              (80+ REST endpoints)
├── tests/Feature/           (PHPUnit test suites)
└── docs/
    ├── API_COMPLETE_REFERENCE.md     (45 KB)
    ├── PAYMENT_SYSTEM_DOCUMENTATION.md (30 KB)
    └── SCHEDULE_API_REFERENCE.md     (8 KB)

2. Authentication & RBAC

Authentication is handled by Laravel Sanctum with role-dependent token lifetimes. A custom role middleware guards every protected route group, enforcing access rules at the HTTP layer.

| Role | Token Expiry | Access Scope |
| --- | --- | --- |
| admin | 8 hours | Full system access to all resources |
| director | 7 days | Global read-only access + statistics |
| supervisor | 7 days | Own level classes management |
| teacher | 7 days | Own classes, grades, attendance entry |
| parent | 7 days | Own children's data only (ownership enforced) |
| secretariat | 8 hours | Administrative operations |
| accountant | 8 hours | Financial module only |

Security: All passwords hashed with bcrypt. Deactivating a user account (is_active = false) immediately revokes all active tokens and blocks re-authentication. CORS restricts API access to authorised origins only.

3. API Modules & Key Endpoints (80+ total)

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/login | Authenticate user → Bearer token + role profile |
| GET | /api/students | List students (filters: class_id, gender, is_active) |
| POST | /api/students | Create new student record |
| GET | /api/students/{id}/report-card | Full academic report card with weighted averages |
| GET | /api/classes/{id}/ranking | Class ranking by average grade |
| POST | /api/grades/bulk | Bulk grade entry for an entire class session |
| POST | /api/attendances | Mark attendance for a session |
| GET | /api/schedules/weekly-overview | Full weekly schedule for all classes |
| POST | /api/schedules/check-conflicts | Detect conflicts before saving a slot |
| POST | /api/schedule/generate | Auto-generate full schedule via constraint algorithm |
| POST | /api/contracts | Create contract + auto-generate 10 monthly bills |
| POST | /api/contracts/{id}/add-service | Mid-year contract modification (new version) |
| POST | /api/contracts/{id}/withdraw | Student withdrawal + refund calculation |
| POST | /api/payments | Process payment → auto-allocate to unpaid bills |
| GET | /api/dashboard/stats | Full KPI dashboard (students, attendance, revenue) |
| GET | /api/parent/students/{id}/report-card | Parent-scoped: child's report card |

4. Payment System

The financial module implements a contract-based allocation engine spanning 6 database tables. It handles all financial scenarios in a school context:

Full payments: entire balance paid in one transaction

Partial payments: payment applied to oldest unpaid bill first

Advance payments: one payment covers multiple future months

Overpayment: credit stored in contract.balance for future use

Mid-year contract modification: adds/removes services, recalculates future bills

Student withdrawal: prorated refund calculation based on months consumed

5. Schedule Generator Algorithm

The schedule generator is the most computationally complex feature of SchoolHub. It processes all ClassSubjectTeacher assignments and distributes them into a weekly grid, enforcing hard constraints and optimising placement through a multi-factor scoring system. See Activity Diagram 1 (Section III.5) for the full algorithm flowchart.

Figure 13: Schedule Generator — constraint-satisfaction algorithm flowchart

V.  IMPLEMENTATION – WEB DASHBOARD (VUE.JS 3)

1. Technology Stack

| Technology | Version | Purpose |
| --- | --- | --- |
| Vue.js | 3.4 | Core reactive frontend framework |
| TypeScript | 5.7 | Type-safe JavaScript across all components |
| PrimeVue | 4.5 | Enterprise UI component library |
| Vite | 5.3 | Ultra-fast build tool & dev server |
| Chart.js | 3.3 | Analytics charts & visualisations |
| Axios | 1.13 | HTTP client for API communication |
| Vue Router | 4.x | Client-side routing & navigation guards |
| Vue i18n | 9.x | Internationalisation (multi-language) |
| Tailwind CSS | 3.x | Utility-first styling |

2. Views Implemented (25 total)

| View File | Description | Size |
| --- | --- | --- |
| GradeAnalytics.vue | Advanced grade analytics with charts, filters, rankings | 137 KB |
| AdminAttendance.vue | Full attendance management per class/date/subject | 57 KB |
| Classes.vue | Class CRUD, student assignment, subject management | 67 KB |
| Teachers.vue | Teacher profiles, subject assignments, workload tracking | 63 KB |
| Students.vue | Student list with filters and profile management | 43 KB |
| Parents.vue | Parent account & children management | 46 KB |
| ContractCreate.vue | Multi-step contract creation wizard with fee selection | 26 KB |
| PaymentDashboard.vue | Financial overview: contracts, bills, payment history | 38 KB |
| ScheduleGenerator.vue | Trigger generation, view results by class | 9 KB |
| SupervisorPanel.vue | Level supervisor: classes, grades, attendance overview | 36 KB |
| TeacherPortal.vue | Teacher-facing: my classes, grade entry, attendance | 24 KB |

3. Architecture Patterns

| Pattern | Implementation in SchoolHub |
| --- | --- |
| Composition API | All components use <script setup lang="ts"> |
| Service Layer | API calls abstracted into ApiService.ts and DashboardService.ts |
| Repository Pattern | Data access centralised in service files away from component logic |
| Singleton Pattern | Single Axios instance shared across all components |
| Observer Pattern | Vue 3 reactivity system drives all UI state updates |

VI.  IMPLEMENTATION – MOBILE APPLICATION (FLUTTER)

1. Overview

The SchoolHub Parent mobile application is built with Flutter (Dart 3.12) and targets both Android and iOS. It serves parents as their primary interface and teachers as a mobile alternative to the web dashboard for grade and attendance entry.

| Package | Version | Purpose |
| --- | --- | --- |
| Flutter | 3.x | Cross-platform mobile framework |
| Dart | 3.12 | Programming language |
| provider | 6.1 | State management |
| dio | 5.4 | HTTP client for API calls |
| flutter_secure_storage | 9.x | Encrypted token storage |
| fl_chart | 0.66 | Charts & data visualisation |
| google_fonts | 6.1 | Typography |
| intl | 0.20 | Internationalisation & date formatting |
| shimmer | 3.x | Loading skeleton animations |
| shared_preferences | 2.x | Locale & settings persistence |

2. Architecture — Provider Pattern

Mobile/lib/
├── main.dart                  (entry point, MultiProvider setup)
├── providers/
│   ├── auth_provider.dart     (login, logout, checkAuth, role)
│   ├── children_provider.dart (fetchChildren, selected child)
│   └── locale_provider.dart   (AR/FR/EN switching)
├── services/
│   └── api_service.dart       (Dio HTTP client)
├── theme/
│   └── app_theme.dart         (light/dark themes)
└── screens/
    ├── login_screen.dart
    ├── home_screen.dart        (parent home)
    ├── grades/                 (report cards)
    ├── attendance/             (presence history)
    ├── payments/               (contract & billing)
    ├── schedule/               (weekly timetable)
    ├── teacher/                (teacher portal)
    └── settings/              (language, theme)

3. Feature Summary

| Module | Key Features | Target |
| --- | --- | --- |
| Authentication | Multi-role login, secure token storage, auto-login on restart | All |
| My Children | List of enrolled children with class and profile info | Parent |
| Grades & Reports | Grades by subject & semester, full report card with weighted averages | Parent |
| Attendance | Attendance history per subject, status breakdown, FL Chart visualisation | Parent |
| Payments | Contract summary, monthly bill status, payment history | Parent |
| Schedule | Weekly timetable of child's class (day/time/subject/room) | Parent |
| Teacher Portal | My classes, mark attendance, enter grades from mobile | Teacher |
| Settings | Language (Arabic/French/English), light/dark theme, profile management | All |

4. Multi-language & Theming

The app supports three languages: Arabic (with full RTL text direction support), French, and English. The selected locale is persisted across sessions via shared_preferences. Theming is system-adaptive — ThemeMode.system automatically switches between light and dark themes based on the device setting, with custom light and dark themes defined in AppTheme.

VII.  TESTING & VALIDATION

1. Testing Strategy

A multi-level testing strategy was applied covering unit tests, integration (feature) tests, and manual validation. All tests run against an isolated SQLite in-memory database to prevent interference with development data.

2. Backend Test Suites (PHPUnit)

| Test Suite | Type | Coverage |
| --- | --- | --- |
| AuthenticationTest | Feature | Login, logout, token generation, role-based expiry, 401/403 responses |
| StudentManagementTest | Feature | CRUD operations, filters, validation, parent-child ownership checks |
| GradeSystemTest | Feature | Single & bulk grade entry, report card generation, class ranking |
| AttendanceTest | Feature | Session marking, status transitions, statistics computation |
| ScheduleConflictTest | Feature | Teacher conflicts, room double-booking, class availability |
| PaymentSystemTest | Feature | Full/partial/advance payments, overpayment credit, refund calculations |
| RBACTest | Feature | Every role can only access authorised routes (403 for all others) |

3. Security Validation

Role isolation: A parent account attempting to access /api/students (admin-only) receives HTTP 403.

Token expiry: Expired tokens return HTTP 401, triggering re-login on both web and mobile.

Input sanitisation: All API inputs pass through Laravel FormRequest validation before business logic.

SQL injection: Exclusive use of Eloquent ORM with parameterised queries; zero raw SQL.

CORS: Only whitelisted origins (web dashboard, mobile app) may consume the API.

Ownership checks: Parent endpoints verify student.parent_id == auth parent before data is returned.

Test Results: All PHPUnit feature test suites pass successfully. RBAC rules are enforced consistently across all 80+ endpoints. The payment allocation engine has been verified against all five payment scenarios: full, partial, advance, overpayment, and multi-payment bill completion.

VIII.  CONCLUSION & FUTURE WORK

1. Project Summary

This internship successfully delivered SchoolHub — a production-ready, full-stack school management platform. The project covered the complete software development lifecycle: from requirements analysis and UML-based system design through to implementation, testing, and comprehensive documentation.

All primary objectives were achieved:

✅  Laravel 12 REST API — 80+ endpoints, 48 DB migrations, 26 models, 7-role RBAC;

✅  Vue.js 3 Web Dashboard — 25 views with TypeScript, PrimeVue components, real-time analytics;

✅  Flutter Mobile App — Cross-platform (Android/iOS), 8 feature modules, tri-lingual with RTL;

✅  Intelligent Schedule Generator — Constraint-satisfaction algorithm with scoring;

✅  Complete Financial System — Contracts, auto-billing, allocation engine, refund calculations;

✅  Full UML Design — Use case, class, activity, and sequence diagrams for all major features.

2. Skills Acquired

Technical Skills

REST API design with Laravel 12 and Eloquent ORM

Relational database design and normalisation (26 tables)

Vue.js 3 with TypeScript in strict mode, Composition API

Flutter cross-platform mobile development (Android/iOS)

JWT/token-based authentication system design

Constraint-satisfaction algorithm implementation

UML system modelling (Use Case, Class, Activity, Sequence)

Methodological Skills

Project management: WBS, Gantt charts, Project Management Plan (PMP)

Requirements analysis and user stories

3-tier architectural design and RBAC security patterns

API documentation writing (100 KB+ of Markdown docs)

PHPUnit testing strategies and test isolation

Git version control and code organisation

3. Future Work & Perspectives

Real-time Notifications — WebSocket alerts (Laravel Broadcasting) for absences and new grades;

In-app Messaging — Parent–teacher communication channel within the mobile app;

PDF/Excel Exports — Report cards, attendance sheets, and financial reports as downloads;

AI-Powered Analytics — Predictive models to identify students at risk of failure;

CI/CD Pipeline — Automated testing and deployment to VPS with Nginx + Let's Encrypt SSL;

Admin Mobile App — Extend mobile with administrator-specific role and live dashboard;

Caching Layer — Redis integration for frequently accessed statistics and KPI data.

SchoolHub demonstrates that a comprehensive, production-grade school management platform can be designed and implemented by a single developer following rigorous software engineering practices. The project establishes a solid foundation ready to be deployed in real educational institutions and extended with additional features based on user feedback.

REFERENCES

Official Documentation

[1]  Laravel Documentation (2025). Laravel 12.x Framework Reference. https://laravel.com/docs/12.x

[2]  Vue.js Team (2024). Vue.js 3 – The Progressive JavaScript Framework. https://vuejs.org/guide/

[3]  Flutter Team (2024). Flutter SDK – Build apps for any screen. https://docs.flutter.dev/

[4]  PrimeVue Team (2024). PrimeVue 4 – UI Component Library for Vue. https://primevue.org/

[5]  Laravel Sanctum (2024). API Token Authentication. https://laravel.com/docs/sanctum

[6]  TypeScript Team (2024). TypeScript 5.7 – JavaScript with syntax for types. https://www.typescriptlang.org/

Reference Books

[7]  Martin, R. C. (2017). Clean Architecture: A Craftsman's Guide to Software Structure and Design. Prentice Hall.

[8]  Fowler, M. (2002). Patterns of Enterprise Application Architecture. Addison-Wesley.

[9]  Gamma, E., Helm, R., Johnson, R., & Vlissides, J. (1994). Design Patterns: Elements of Reusable Object-Oriented Software. Addison-Wesley.

[10] Silberschatz, A., Korth, H. F., & Sudarshan, S. (2019). Database System Concepts (7th ed.). McGraw-Hill.

[11] Booch, G., Rumbaugh, J., & Jacobson, I. (2005). The Unified Modeling Language User Guide (2nd ed.). Addison-Wesley.

Technical Articles & Standards

[12] Fielding, R. T. (2000). Architectural Styles and the Design of Network-based Software Architectures. PhD Thesis, UC Irvine.

[13] OWASP Foundation (2023). OWASP Top 10 – Critical Web Application Security Risks. https://owasp.org/www-project-top-ten/

[14] PHP-FIG (2023). PSR-12: Extended Coding Style Guide. https://www.php-fig.org/psr/psr-12/

Tools Used

[15] GanttPRO (2024). Project Planning & Gantt Chart Tool. https://ganttpro.com/

[16] PHPUnit (2024). The PHP Testing Framework. https://phpunit.de/

[17] python-docx (2024). Python library for creating Word documents. https://python-docx.readthedocs.io/

[18] GitHub (2024). SchoolHub Repository – MoumenMHT/SchoolManager.

SchoolHub v2.0.0  ·  June 2026  ·  Moumen MHT  ·  FITYA